USCG Training Portfolio App

Development Log - MVP Complete / Validation Pause

Date: 2026-05-28 | Project: USCG Training Portfolio - Command Center App

# 1. BLUF / Executive Summary

The USCG Training Portfolio app reached a functional recruiter-facing MVP state. The application now supports dashboard metrics, recruiter mode, document access, evidence coverage indicators, a recruiter snapshot, version footer, README documentation, print/PDF readiness, and a Next Action engine. Development is now paused for validation to avoid feature creep until new recruiter feedback, MEPS progress, or new certifications create a real operational need.

# 2. Current Project Status

| Area | Status |
| --- | --- |
| Repository | Clean and pushed to GitHub main |
| Build | Passing |
| App Type | Read-only local JSON React/Vite/TypeScript dashboard |
| Backend/Auth/DB | None |
| Primary Use | Recruiter-facing career readiness portfolio |
| Current State | MVP Complete - Paused for Validation |

# 3. Completed Work Today

Recruiter Documents section added and validated with Google Drive links.

Certificate Inventory and Detail Drawer now show Open Certificate when certificateUrl exists.

Evidence Coverage indicators added: Document Available / Document Pending.

Recruiter Snapshot added for fast readiness summary.

Portfolio Version footer added: Portfolio Version 0.2.0 / Last Updated May 2026.

README professionalized with overview, features, recruiter mode, evidence coverage, documents integration, local development, build instructions, privacy notice, and screenshots placeholders.

Print/PDF stylesheet audit and refinements completed.

Next Action panel added to Dashboard and Recruiter Mode.

Timeline labels improved: Overdue, Upcoming, Pending Approval, Deferred, Completed.

TypeScript build cache files cleaned from Git tracking and ignored via .gitignore.

Claude Code workflow validated inside VS Code for direct workspace edits and build verification.

# 4. Git / Version Checkpoints

| Checkpoint | Meaning |
| --- | --- |
| v0.1.0 | Initial Dashboard MVP |
| v0.1.1 | Recruiter Documents |
| v0.2.0 | Recruiter Snapshot + Evidence Coverage |
| v0.2.1 | Presentation Professionalization |
| Current | Next Action Engine + Timeline Intelligence validated |

# 5. Functional Validation Results

| Test Area | Result |
| --- | --- |
| Dashboard | Mission Status, USCG Pipeline, Readiness Metrics and Next Action render correctly |
| Next Action | Panel appears and opens the correct Detail Drawer |
| Recruiter Mode | Snapshot, documents, qualifications and evidence indicators render correctly |
| Document Links | Google Drive document buttons open correctly |
| Evidence Coverage | Available/Pending labels work as intended |
| Build | npm run build passed with Vite/TypeScript |
| Git | Working tree confirmed clean after commit/push |

# 6. Known Non-Critical Observations

Next Action and Notes can repeat the same text for some items. This is acceptable for MVP but can be refined later.

Footer version text is readable but slightly subtle. Optional future polish: make it more visible.

Print/PDF audit was partly CSS-based; final real-world PDF review should be repeated before sharing with a recruiter.

Google Drive remains the secure document vault. Sensitive documents should not be committed to GitHub.

Google Sheets remains the operational source of truth until a future API integration exists.

# 7. Current Operating Model

| System | Role |
| --- | --- |
| Google Drive | Secure document storage: certificates, resume, evidence PDFs |
| Google Sheets | Master training tracker / source-of-truth workbook |
| USCG Portfolio App | Recruiter-facing dashboard and PDF-ready presentation layer |
| GitHub Private Repo | Code only; no sensitive documents |
| Claude Code in VS Code | Implementation agent for future code changes |
| ChatGPT | Product strategy, sprint planning, review, documentation |

# 8. Validation Pause Decision

Decision: pause feature development after the current MVP state. Rationale: the app now satisfies the core personal use case. Additional development without recruiter feedback or a new operational requirement risks feature creep.

Next development should be triggered by one of the following: recruiter feedback, MEPS status update, new certification/evidence upload, new portfolio requirement, or a clear Career Readiness Platform product decision.

# 9. Next Session Startup Checklist

Open C:\Users\omarm\Desktop\uscg-portfolio in VS Code.

Run git status and confirm working tree clean.

Run npm run build.

Open npm run dev and inspect Dashboard + Recruiter Mode.

Review this report before starting new work.

Decide whether the next work is personal USCG Portfolio maintenance or broader Career Readiness Platform planning.

# 10. Recommended Next Work

No immediate code sprint unless there is a real need.

Use the app for USCG preparation and collect observations.

Complete or upload missing evidence such as Stop The Bleed digital copy when available.

Continue using Drive + Sheets + App in parallel.

Separately develop the Career Readiness Platform concept as a strategic product, not inside this personal app yet.

# 11. Security / Privacy Rules to Maintain

Keep repository private.

Do not commit Green Card, passport, A-number, background check records, CCW, military ID, or other sensitive identity documents.

Use the wording Private Career Portfolio / Controlled Access.

Do not use Classified, Confidential, Secret, FOUO, or CUI labels.

Store documents in Google Drive; store code in GitHub.

# 12. Closing Status

USCG Training Portfolio App status: MVP Complete - Paused for Validation. The current app is useful as a personal recruiter-facing readiness portfolio and as an early proof-of-concept for a future Career Readiness Platform.